To:		Linda Best, Manager Waste Reduction and Recycling

From:		Dave Jaye, Project Manager

Date:   		April 19, 2012

Re:  		Grant Activity Update

| Application Submitted | Grant Name | Status | Grant Amount | % of Payments Grantor/County | In-kind Match |
| --- | --- | --- | --- | --- | --- |
| 10/2006 | School Recycling Competition | Final Reimbursement 11-30-09 | $78,500 | 90%/10% | $8,750 |
| 10/2006 | Business Recycling Competition | Final Reimbursement 11-30-09 | $79,732 | 77%/23% | $24,097 |
| 4/2009 | Landfill Scale House Shutters | Final Reimbursement 3-21-11 | $35,080 | 77%/23% | $10,466 |
| 4/2009 | Landfill leachate pipe upsizing | Alternative project proposal approved | $240,000 | 55%/45% | $80,000 |
| 7/8/11 | Innovative Household Hazardous Material Disposal | Key project elements are completed and under budget. Project close date 6-15-12. | $49,976 | 100%/0% | $0 |

Two Florida Innovative Grant Applications were submitted in August 2009.  Regretfully, the Florida legislature eliminated this grant program.

Requesting Florida Department of Community Affairs, Division of Emergency Management and FEMA to allow our landfill leachate pump replacement project to count towards Collier County’s 25% match   Our 25% match is recognized in our Department’s Capital Outlay budget.